Daily Scrum Meeting Minutes

Date: Monday, February 12th

Start Time: 10:15 PM

End Time: 10:45 PM

Attendees: Diego Martinez, Christian Cevallos, Jhonny Felix

# Diego Martinez

How many hours did I work since the last meeting?

- 2

What was done since the last scrum meeting?

- Added unique IDs to respective claims so the AI can properly reference specific claims during analysis.

What is planned to be done until the next scrum meeting?

- Continue implementing Use Cases 8–12.

- Lead backend integration and sequencing.  - Coordinate testing across components.

What are the hurdles?

- Managing dependencies between new use cases. - Maintaining clean backend–UI separation.

- Ensuring claim IDs remain consistent across backend processing and UI display.

# Jhonny Felix

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

- Reviewed UI changes needed for claim display.  - Prepared popup layout for additional data.

What is planned to be done until the next scrum meeting? - Continue work on Use Case 17 (Manage User-Friendly Settings). - Finalize and polish settings-related UI components. - Ensure settings integrate cleanly with existing workflows.

What are the hurdles?

- Keeping settings UI simple while flexible.

- Avoiding conflicts with ongoing UI updates.

# Christian Cevallos

How many hours did I work since the last meeting?

2

What was done since the last scrum meeting?

- Added unique IDs to respective claims so the AI can properly reference specific claims during analysis.

What is planned to be done until the next scrum meeting?

- Assist Diego in implementing Use Cases 8–12.

- Support backend and integration testing as needed.

What are the hurdles?

- Coordinating assistance without blocking primary implementation. - Keeping alignment as use cases evolve.

- Ensuring claim IDs remain consistent across backend processing and UI display.

# Summary

The team began implementation of Use Cases 8–12. Diego is leading backend integration,  Jhonny is continuing development on Use Case 17, and Christian is assisting with  implementation and testing.