Daily Scrum Meeting Minutes:

Attendees: Diego Martinez, Jhonny Felix, Christian Cevallos

Start time: 10:30 pm

End time: 11:00 pm

Diego Martinez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished client for body text extraction process.

- What is planned to be done until the next scrum meeting?

  - Work on formatting the text within FastAPI.

- What are the hurdles?

  - Inconsistent structure of extracted text (headers, ads, captions, and paragraphs get mixed together), making it hard for FastAPI responses to return clean, readable, and consistently formatted body content.

Jhonny Felix:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalize some documentation and discuss plans for this upcoming sprint.

- What is planned to be done until the next scrum meeting?

  - Finalize some UI changes that went unfinished last sprint.

- What are the hurdles?

  - Smooth implementation of UI changes that align with functionality.

○ Cohesive aesthetic.

Christian Cevallos:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished client for body text extraction process.

- What is planned to be done until the next scrum meeting?

  - Work on formatting the text within FastAPI.

- What are the hurdles?

  - Inconsistent structure of extracted text (headers, ads, captions, and paragraphs get mixed together), making it hard for FastAPI responses to return clean, readable, and consistently formatted body content.