Daily Scrum - April 2, 2026

Start Time: 9:30 PM

End Time: 10:00 PM

Project: SecureGPS Development

Attendees: Daniel Bikowicz, Helen Gomez, Nahahme Bar 'Ysrael, Omar Adel Alali, Matthew Clayton

Meeting Summary

The team focused on testing, validation, and final adjustments to system performance.

Daniel Bikowicz

Hours Contributed: 3 hours

Progress: Conducted performance testing and resolved minor inefficiencies.

Next Actions: Finalize system optimizations.

Issues: None.

Helen Gomez

Hours Contributed: 3 hours

Progress: Verified deployment configurations and confirmed system readiness.

Next Actions: Prepare for final deployment validation.

Issues: None.

Nahahme Bar 'Ysrael

Hours Contributed: 3 hours

Progress: Completed UI enhancements and ensured consistency across screens.

Next Actions: Final UI review.

Issues: None.

Omar Adel Alali

Hours Contributed: 3 hours

Progress: Verified backend stability during testing and ensured smooth API communication.

Next Actions: Support final system validation.

Issues: None.

Matthew Clayton

Hours Contributed: 3 hours

Progress: Performed testing validation and updated QA documentation.

Next Actions: Finalize QA report.

Issues: None.