Sprint Planning Meeting Minutes: 60

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 9:30 PM

End time: 10:30 PM

After discussion, the velocity of the team was estimated to be 20 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

● User Story 1: Paste Job Description → Extract Key Info
● User Story 2: Paste Resume → Extract Key Skills/Experience
● User Story 3: Skill Gap Comparison (Resume vs Job Description)
● User Story 4: Interview Question Generator (Basic List)

The team members indicated their willingness to work on the following user stories.

● Ronald Sierra — User Story 1
● Raiyan Mahfuz Aulino — User Story 2
● Ainoa Perez-Calderon — User Story 3
● Humberto Padron — User Story 4