Sprint Retrospective Meeting Minutes

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 5:00 PM

End time: 5:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Hard to estimate accurately since this is essentially the first real practice sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Some stories still need more breakdown before being “estimate-ready”

- Did each team member work as scheduled?

  - Minor coordination friction

What went right?

- Backlog grooming produced clear, prioritized user stories.

- User Story 1 is completed, giving the team a concrete starting baseline

How to address the issues in the next sprint?

- How to improve the process?

  - Break Stories 2–4 into smaller tasks and assign quick owners early.

- How to improve the product?

  - Build on User Story 1 outputs to support Stories 2–4 more smoothly.