Daily Scrum Meeting Minutes:

Attendees:  Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 9:00PM

End time: 9:30PM

Ronald Sierra:

● How many hours did I work since the last meeting?

○1 hour

● What was done since the last scrum meeting?

○ Went through the crew ai documentation

● What is planned to be done until the next scrum meeting?

○ Explore specific CrewAI features and review example implementations to better understand agent workflows

● What are the hurdles?

○ lack of understanding agentic AI

Raiyan Mahfuz Aulindo:

● How many hours did I work since the last meeting?

○1.5 hours

● What was done since the last scrum meeting?

○studying how multi agent system can do

● What is planned to be done until the next scrum meeting?

○ Define the role and responsibilities of the agent within the multi-agent system

● What are the hurdles?

○lack of understanding agentic AI

Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○1 hour

● What was done since the last scrum meeting?

○ planning how the product will be made

● What is planned to be done until the next scrum meeting?

○ Obtain required API keys and review setup documentation for external integrations

● What are the hurdles?

○ new to agentic AI

Humberto Padron:

● How many hours did I work since the last meeting?

○1 hour

● What was done since the last scrum meeting?

○gathering team mates and coming up with a product name

● What is planned to be done until the next scrum meeting?

○ Research necessary frameworks and models to begin development of the AI project

● What are the hurdles?

○ No hurdles