Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 9:00 PM

End time: 9:30 PM

### Ronald Sierra:

● How many hours did I work since the last meeting?

○ 1 hour

● What was done since the last scrum meeting?

○ Went through the CrewAI documentation to understand its structure and purpose

● What is planned to be done until the next scrum meeting?

○ Explore specific CrewAI features and review example implementations to better understand agent workflows

● What are the hurdles?

○ Lack of understanding of agentic AI

### Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 1.5 hours

● What was done since the last scrum meeting?

○ Studied how multi-agent systems operate and communicate

● What is planned to be done until the next scrum meeting?

○ Define the role and responsibilities of agents within the multi-agent system

● What are the hurdles?

○ Lack of understanding of agentic AI

### Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○ 1 hour

● What was done since the last scrum meeting?

○ Planned how the product will be developed and structured

● What is planned to be done until the next scrum meeting?

○ Obtain required API keys and review setup documentation for external integrations

● What are the hurdles?

○ New to agentic AI

### Humberto Padron:

● How many hours did I work since the last meeting?

○ 1 hour

● What was done since the last scrum meeting?

○ Gathered teammates and collaborated on coming up with a product name

● What is planned to be done until the next scrum meeting?

○ Research necessary frameworks and models to begin development of the AI project

● What are the hurdles?

○ No hurdles