Daily Scrum Meeting Minutes: 1/26

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:30 PM

End time: 5:00 PM

Ronald Sierra

● How many hours did I work since the last meeting? 
○ ~2 hours

● What was done since the last scrum meeting? 
○ Reviewed feedback from Sprint Review and began outlining tasks for resume parsing

● What is planned to be done until the next scrum meeting? 
○ Start implementing resume text extraction logic for User Story 2.

● What are the hurdles?

○ Ensuring consistent formatting across different resume styles.

### Raiyan Mahfuz Aulino

- How many hours did I work since the last meeting?
 ~2 hours

- What was done since the last scrum meeting?
 Helped break down User Story 3 into smaller, more manageable tasks.

- What is planned to be done until the next scrum meeting?
 Begin logic for comparing extracted resume skills with job description keywords.

- What are the hurdles?
 Dependency on clean outputs from User Stories 1 and 2.

### Ainoa Perez-Calderon

- How many hours did I work since the last meeting?
 ~2 hours

- What was done since the last scrum meeting?
 Designed a rough structure for interview question generation.

- What is planned to be done until the next scrum meeting?
 Implement a basic rule-based question generator.

- What are the hurdles?
 Keeping generated questions relevant and non-repetitive.

### Humberto Padron

- How many hours did I work since the last meeting?
 ~2 hours

- What was done since the last scrum meeting?
 Assisted with backlog grooming and integration planning.

- What is planned to be done until the next scrum meeting?
 Support testing and integration across new features.

- What are the hurdles?
 Coordinating dependencies between multiple user stories.