Sprint Retrospective Meeting Minutes

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 5:00 PM

End time: 6:00 PM

What went wrong?
 Did we do a good job estimating our team’s velocity?

- Better than Sprint 1, but still a little off since this is still practice.

Did we do a good job estimating the points (time required) for each user story?

- Mostly yes; a couple stories needed more breakdown before estimating.

Did each team member work as scheduled?

- Mostly yes; minor scheduling/coordination hiccups, but nothing major.

What went right?

- Clearer coordination and smoother handoffs than Sprint 1.

- Completed the sprint scope (all planned stories done).

How to address the issues in the next sprint?
 How to improve the process?

- Break stories into smaller tasks earlier and estimate as a group.

- Keep a quick mid-sprint check-in to catch blockers early.

How to improve the product?

- Add simple validation/error handling and polish the UI/outputs for each feature before expanding scope.