Daily Scrum Meeting Minutes: 2/13/2026

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 8:00 PM

End time: 8:30 PM

Ronald Sierra:
 ● How many hours did I work since the last meeting?
 ○ 4 hours
 ● What was done since the last scrum meeting?
 ○ Finalized required vs optional fields and improved edge-case validation (blank/short inputs).
 ● What is planned to be done until the next scrum meeting?
 ○ Add a few more user-friendly error messages and do a quick pass fixing any validation bugs found in testing.
 ● What are the hurdles?
 ○ Some edge cases depend on how the input is formatted (copy/paste differences).

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
 ○ 4 hours
 ● What was done since the last scrum meeting?
 ○ Applied the new consistent output format across all features and tightened the summary block wording.
 ● What is planned to be done until the next scrum meeting?
 ○ Final polish pass (section ordering, labels) and support integration testing.
 ● What are the hurdles?
 ○ A few unusual inputs still reorder sections unpredictably.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Polished export formatting and confirmed text export is the official sprint deliverable (PDF is stretch).
 ● What is planned to be done until the next scrum meeting?
 ○ Add minor UX improvements (export naming, clearer “copied” confirmation) and help with release/demo prep.
 ● What are the hurdles?
 ○ Keeping export layout consistent across different browsers/dev environments.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 ○ 4 hours
 ● What was done since the last scrum meeting?
 ○ Expanded test coverage (validation, formatting, export) and helped resolve merge/integration issues.
 ● What is planned to be done until the next scrum meeting?
 ○ Run a final regression test pass and finalize the short user guide/demo checklist.
 ● What are the hurdles?
 ○ Time pressure around final integration + making sure nothing breaks before demo.