Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:30 PM

End time: 5:00 PM

Ronald Sierra:

- How many hours did I work since the last meeting? 
2

- What was done since the last scrum meeting? 
Started validation rules and drafted error messages.

- What is planned to be done until the next scrum meeting? 
Implement input checks and wire messages into the UI/flow.

- What are the hurdles? 
Waiting on final agreement for exact required fields / edge cases.

Raiyan Mahfuz Aulino:

- How many hours did I work since the last meeting? 
3

- What was done since the last scrum meeting? 
Refined extraction output format and cleaned section labeling.

- What is planned to be done until the next scrum meeting?
 Improve consistency of extracted fields and add a clearer summary block.

- What are the hurdles? 
Some outputs vary depending on input structure.

Ainoa Perez-Calderon:

- How many hours did I work since the last meeting? 
2

- What was done since the last scrum meeting? 
Researched export options and drafted export layout.

- What is planned to be done until the next scrum meeting? 
Implement copy-to-clipboard and a simple download/export option.

- What are the hurdles? 
Confirming the exact export format (text vs PDF).

Humberto Padron:

- How many hours did I work since the last meeting? 
2

- What was done since the last scrum meeting? 
Set up basic test checklist and started a short user guide outline.

- What is planned to be done until the next scrum meeting? 
Add a few test cases and ensure merges/integration stay clean.

- What are the hurdles? 
Merge conflicts / coordinating changes across multiple stories.