Daily Scrum Meeting Minutes: 2/16/2026

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30 PM

Ronald Sierra

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Fixed validation edge cases and cleaned up a few confusing error messages.

● What is planned to be done until the next scrum meeting?

○ Final pass on validation + help with final integration/testing.

● What are the hurdles?

○ Some inputs still behave differently depending on copy/paste formatting.

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
	 ○ 3 hours
 ● What was done since the last scrum meeting?
 	○ Final polish on output formatting and consistent section ordering across features.
 ● What is planned to be done until the next scrum meeting?
 	○ Support regression testing and fix any formatting issues found during testing/demo prep.

● What are the hurdles?
 	○ Oddly structured resumes/job descriptions can still produce inconsistent ordering.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
 	○ Polished export flow (copy confirmation + cleaner downloaded text layout).
 ● What is planned to be done until the next scrum meeting?
 	○ Ensure export matches the final output format and help prepare the demo steps.
 ● What are the hurdles?
 	○ Export formatting can shift slightly between environments.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 	○ 3 hours
 ● What was done since the last scrum meeting?
	 ○ Ran regression tests and logged remaining issues; resolved minor merge conflicts.
 ● What is planned to be done until the next scrum meeting?
	 ○ Re-test after fixes, finalize the user guide/demo checklist, and confirm “ready for review.”
 ● What are the hurdles?
	 ○ Tight coordination needed so fixes don’t introduce new issues right before demo