Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 9:00 PM

End time: 9:30 PM

Ronald Sierra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ fixed validation edge cases and cleaned up a few confusing error messages.

● What is planned to be done until the next scrum meeting?

○ Finalize copy/paste input normalization fixes and expand validation testing for remaining

edge cases.

● What are the hurdles?

○ Some inputs still behave differently depending on copy/paste formatting.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Final polish on output formatting and consistent section ordering across

features.

● What is planned to be done until the next scrum meeting?

○ Implement improvements to section-ordering logic for irregularly structured resumes and

test consistency across samples.

● What are the hurdles?

○ Oddly structured resumes/job descriptions can still produce inconsistent ordering.

Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Polished export flow (copy confirmation + cleaner downloaded text layout)

● What is planned to be done until the next scrum meeting?

○ Standardize export formatting across environments and verify layout consistency in

downloaded outputs.

● What are the hurdles?

○ Export formatting can shift slightly between environments.

Humberto Padron:

○ 3 hours

● How many hours did I work since the last meeting?● What was done since the last scrum meeting?

○ Ran regression tests and logged remaining issues; resolved minor merge

conflicts.

● What is planned to be done until the next scrum meeting?

○Complete a final regression testing cycle and confirm stability after recent fixes before

demo preparation.

● What are the hurdles?

○ Tight coordination needed so fixes don’t introduce new issues right before demo