Sprint Planning Meeting Minutes: 60

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 3:30 PM

End time: 4:30 PM

After discussion, the velocity of the team was estimated to be moderate-to-high, since Sprint 2 delivered all planned stories and the team now has a better baseline for estimates.

The product owner chose the following user stories to be done during the next sprint (highest priority first):

User Story 5: Improve output quality (clean formatting, consistent sections, clearer extracted fields)

User Story 6: Add basic validation + error handling (empty inputs, unsupported formats, helpful messages)

User Story 7: Export/share results (download summary as text/PDF or copy-to-clipboard)

User Story 8: Testing + documentation (basic test cases + short user guide)

The team members indicated their willingness to work on the following user stories:

Ronald Sierra – User Story 6: Validation + error handling

Raiyan Mahfuz Aulino – User Story 5: Output quality improvements

Ainoa Perez-Calderon – User Story 7: Export/share results

Humberto Padron – User Story 8: Testing/documentation + integration support across 5–7