Sprint Backlog Grooming Meeting Minutes #7:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:30 PM

End time: 5:30 PM

The following user stories were created/discussed/refined/prioritized.
 ● User stories related to session management, usability improvements, and performance were reviewed and refined with clearer acceptance criteria.

The user stories below are completed.
 ● User Story #17: Save Session Results (local save/download capability)
 ● User Story #18: Improve Input Instructions and Help Text
 ● User Story #20: Minor Performance Optimization for large inputs

The user stories below are still in progress.
 ● User Story #19: Basic Settings Panel (toggle options for output and display)

The user stories below were created/refined for future work.
 ● User Story #21: Load Previously Saved Session (import saved results back into the app)
 ● User Story #22: Advanced Settings Options (additional customization controls)
 ● User Story #23: Accessibility Improvements (improved readability, keyboard navigation, contrast)