Sprint Backlog Grooming Meeting Minutes #7: (3/9/26)

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 5:00 PM

End time: 5:30 PM

The following user stories were created/discussed/refined/prioritized.
 ● User stories for export, UI refinement, and interview question generation were reviewed and updated with clearer acceptance criteria.

The user stories below are completed.
 ● User Story #13: Official PDF Export (formatted output with section headers and timestamps)
 ● User Story #14: UI/UX Polish Pass (consistent spacing, labels, and layout improvements)

The user stories below are still in progress.
 ● User Story #15: Expanded Interview Question Generator (categorized questions with difficulty levels)
 ● User Story #16: Final Regression Testing and Documentation Update

The user stories below were created/refined for future work.
 ● User Story #17: Improve performance for large pasted inputs (resume or job descriptions).
 ● User Story #18: Add customization options for generated interview questions (difficulty filters, category selection).