Sprint Planning Meeting Minutes (3/16/26)

 Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron
 Start time: 3:00 PM
 End time: 4:00 PM

After discussion, the velocity of the team was estimated to be moderate, based on stable completion in previous sprints and anticipated maintenance work.

The product owner chose the following user stories to be done during the next sprint (in priority order):

● User Story #17: Save Session Results (allow users to save generated outputs locally for later reference)

 ● User Story #18: Improve Input Instructions and Help Text (clear guidance for pasting resumes/job descriptions)

 ● User Story #19: Basic Settings Panel (toggle options such as output verbosity or section display)

 ● User Story #20: Minor Performance Optimization (reduce delays for large text inputs)

The team members indicated their willingness to work on the following user stories:

● Ronald Sierra -  User Story #17: Save Session Results

 ● Raiyan Mahfuz Aulino -  User Story #20: Performance Optimization

 ● Ainoa Perez-Calderon -  User Story #18: Input Instructions and Help Text

 ● Humberto Padron - User Story #19: Settings Panel + integration/testing support