Sprint Planning Meeting Minutes (3/2/26)
 Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron
 Start time: 3:00 PM
 End time: 4:00 PM

After discussion, the team’s velocity was estimated to be moderate and stable based on consistent delivery over the previous sprints.

The product owner selected the following user stories for the upcoming sprint, ordered by priority:

User Story #13: Official PDF Export (fully formatted, matches on-screen output, includes timestamp and section headers)

 User Story #14: UI/UX Polish Pass (consistent spacing, headings, button clarity, visual refinements)

 User Story #15: Expanded Interview Question Generator (categorized: behavioral, technical, role-specific; basic and intermediate difficulty levels)

 User Story #16: Final Regression Testing + Documentation Update

Team member assignments:

Ronald Sierra – User Story #13: PDF Export implementation

Raiyan Mahfuz Aulino – User Story #15: Expanded Interview Question Generator

Ainoa Perez-Calderon – User Story #14: UI/UX Polish Pass

Humberto Padron – User Story #16: Regression testing, documentation updates, and integration support