Sprint Retrospective Meeting Minutes (3/15/26)

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 5:00 PM

End time: 5:30 PM

What went wrong?

Did we do a good job estimating our team's velocity?

- Yes, estimates were mostly accurate, though some tasks took slightly longer due to integration work.

Did we do a good job estimating the points (time required) for each user story?

- Generally yes, but documentation and testing required more time than initially planned.

Did each team member work as scheduled?

- Yes, with minor adjustments to accommodate integration and testing needs.

What went right?

- All planned user stories were completed and accepted.

- Communication and coordination improved compared to earlier sprints.

- Integration across features was stable with minimal conflicts.

- Testing identified issues early, allowing fixes before review.

How to address the issues in the next sprint?

How to improve the process?

- Allocate extra buffer time for testing, documentation, and integration.

- Continue regular check-ins to catch blockers early.

How to improve the product?

- Focus on performance improvements and additional feature refinement.

- Gather user feedback to guide future enhancements.