Sprint Retrospective Meeting Minutes 3/27/26

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 5:00 PM

End time: 5:30 PM

What went wrong?

Did we do a good job estimating our team's velocity?

- Yes, velocity estimates were mostly accurate, but some tasks took longer due to performance testing and cross-browser fixes.

Did we do a good job estimating the points (time required) for each user story?

- Mostly yes, though performance optimization and integration tasks required more time than initially expected.

Did each team member work as scheduled?

- Yes, all members stayed on track with minor adjustments for testing and integration support.

What went right?

- All planned user stories were completed successfully.

- Export functionality (including PDF and saved sessions) became stable and consistent.

- Performance improvements significantly reduced delays for larger inputs.

- UI/UX refinements improved overall usability and consistency.

- Team coordination and communication remained strong throughout the sprint.

How to address the issues in the next sprint?

How to improve the process?

- Allocate additional buffer time for performance testing and cross-browser validation.

- Continue early testing during development instead of leaving it toward the end.

How to improve the product?

- Further optimize performance for extreme edge cases.