Daily Scrum Meeting Minutes (3/2/26)
 Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron
 Start time: 4:00 PM
 End time: 4:30 PM

Ronald Sierra:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
 	○ Reviewed PDF export requirements and drafted the formatting structure to align with the on-screen output.
 ● What is planned to be done until the next scrum meeting?
 	○ Begin implementing the structured PDF layout and integrate section headers and timestamps.
 ● What are the hurdles?
 	○ Ensuring formatting consistency between web view and exported document.

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
 	○ Drafted categorized interview questions with difficulty levels.
 ● What is planned to be done until the next scrum meeting?
	○ Implement grouping logic and refine question variety to avoid repetition.
 ● What are the hurdles?
 	○ Maintaining relevance of questions across different job types.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
 	○ Reviewed UI for spacing, alignment, and labeling inconsistencies.
 ● What is planned to be done until the next scrum meeting?
 	○ Apply visual refinements and ensure consistent layout across all features.
 ● What are the hurdles?
 	○ Preventing UI adjustments from affecting responsiveness.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
 	○ Reviewed overall test coverage and outlined a regression testing checklist.
 ● What is planned to be done until the next scrum meeting?
 	○ Begin regression testing and document any defects found during testing.
 ● What are the hurdles?
 	○ Coordinating testing alongside ongoing feature updates.