Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30PM

Ronald Sierra:

● How many hours did I work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Reviewed PDF export requirements and drafted the formatting structure to align with the on-screen output.

● What is planned to be done until the next scrum meeting?

○ Continue implementing the structured PDF layout and begin testing the export output to ensure correct formatting and alignment.

● What are the hurdles?

○  Ensuring formatting consistency between web view and exported document.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○  Drafted categorized interview questions with difficulty levels.

● What is planned to be done until the next scrum meeting?

○ Refine the grouped interview questions and begin integrating them into the system for dynamic selection during interviews.

● What are the hurdles?

○ Maintaining relevance of questions across different job types.

Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○ Reviewed UI for spacing, alignment, and labeling inconsistencies.

● What is planned to be done until the next scrum meeting?

○ Apply UI adjustments and test layout consistency across different screen sizes and components.

● What are the hurdles?

○ Preventing UI adjustments from affecting responsiveness.

Humberto Padron:

● How many hours did I work since the last meeting?

○ 2 hours

● What was done since the last scrum meeting?

○  Reviewed overall test coverage and outlined a regression testing checklist.

● What is planned to be done until the next scrum meeting?

○Start regression testing on core features and record any bugs or inconsistencies discovered during testing.

● What are the hurdles?

○ Coordinating testing alongside ongoing feature updates.