Daily Scrum Meeting Minutes:
Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM
End time: 4:30 PM

Ronald Sierra:
● How many hours did I work since the last meeting?
○ 2 hours

● What was done since the last scrum meeting?
○ Reviewed PDF export requirements and drafted the formatting structure to align with the on-screen output.

● What is planned to be done until the next scrum meeting?
○ Continue implementing the structured PDF layout and begin testing the export output to ensure correct formatting and alignment.

● What are the hurdles?
○ Ensuring formatting consistency between web view and exported document.

Raiyan Mahfuz Aulino:
● How many hours did I work since the last meeting?
○ 2 hours

● What was done since the last scrum meeting?
○ Drafted categorized interview questions with difficulty levels.

● What is planned to be done until the next scrum meeting?
○ Refine the grouped interview questions and begin integrating them into the system for dynamic selection during interviews.

● What are the hurdles?
○ Maintaining relevance of questions across different job types.

Ainoa Perez-Calderon:
● How many hours did I work since the last meeting?
○ 2 hours

● What was done since the last scrum meeting?
○ Reviewed UI for spacing, alignment, and labeling inconsistencies.

● What is planned to be done until the next scrum meeting?
○ Apply UI adjustments and test layout consistency across different screen sizes and components.

● What are the hurdles?
○ Preventing UI adjustments from affecting responsiveness.

Humberto Padron:
● How many hours did I work since the last meeting?
○ 2 hours

● What was done since the last scrum meeting?
○ Reviewed overall test coverage and outlined a regression testing checklist.

● What is planned to be done until the next scrum meeting?
○ Start regression testing on core features and record any bugs or inconsistencies discovered during testing.

● What are the hurdles?
○ Coordinating testing alongside ongoing feature updates.