Daily Scrum Meeting Minutes: 3/6/26

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30 PM

Ronald Sierra:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Implemented the initial version of the PDF export feature and aligned the structure with the on-screen output.
 ● What is planned to be done until the next scrum meeting?
 ○ Refine formatting, add timestamp and section headers, and test export consistency.
 ● What are the hurdles?
 ○ Minor formatting differences between exported PDF and the web layout.

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Implemented categorized interview questions and began organizing them by difficulty level.
 ● What is planned to be done until the next scrum meeting?
 ○ Expand the question set and improve variation across categories.
 ● What are the hurdles?
 ○ Ensuring questions remain relevant to different job descriptions.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 ○ 2 hours
 ● What was done since the last scrum meeting?
 ○ Applied UI/UX improvements including consistent spacing, clearer headings, and improved button labeling.
 ● What is planned to be done until the next scrum meeting?
 ○ Continue polishing layout and confirm responsive behavior across pages.
 ● What are the hurdles?
 ○ Minor alignment inconsistencies between different sections of the interface.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Began regression testing and documented issues related to formatting and export behavior.
 ● What is planned to be done until the next scrum meeting?
 ○ Continue testing after fixes and update documentation accordingly.
 ● What are the hurdles?
 ○ Coordinating testing while active changes are still being integrated.