Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 3:00pm

End time: 3:30pm

Ronald Sierra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

Continued improving the PDF export feature and aligned the exported structure with the application output sections.

● What is planned to be done until the next scrum meeting?

○ Implement final adjustments to the PDF export feature and verify that exported reports correctly match the structure of the application output.

● What are the hurdles?

○ Minor formatting differences between browser rendering and exported PDF layout.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Added additional categorized interview questions and improved difficulty grouping logic.

● What is planned to be done until the next scrum meeting?

○ Improve the interview question generator logic to produce more diverse and role-specific questions.

● What are the hurdles?

○ Avoiding repeated or overly generic interview questions.

Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Continued UI/UX polishing including spacing improvements and clearer labeling across the interface.

● What is planned to be done until the next scrum meeting?

○ Continue refining UI layout and ensure consistent styling and spacing across all pages of the application.

● What are the hurdles?

○ Minor responsive layout issues in some sections.

Humberto Padron:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○  Continued regression testing and documented issues related to formatting and output consistency.

● What is planned to be done until the next scrum meeting?

○Perform another round of regression testing after recent updates and verify that fixes resolved previously identified issues.

● What are the hurdles?

○ Testing while features are still being adjusted may require repeated regression passes.