Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30 PM

Ronald Sierra:

● How many hours did I work since the last meeting? 
○ 3 hours

● What was done since the last scrum meeting? 
○ Continued improving the PDF export feature and aligned the exported structure with the application output sections.

● What is planned to be done until the next scrum meeting? 
○ Finalize formatting consistency and test export generation with multiple input examples.

● What are the hurdles?

○ Minor formatting differences between browser rendering and exported PDF layout.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting? 
○ 3 hours

● What was done since the last scrum meeting? 
○ Added additional categorized interview questions and improved difficulty grouping logic.

● What is planned to be done until the next scrum meeting? 
○ Refine the question generator to ensure better variety and contextual relevance.

● What are the hurdles?

○ Avoiding repeated or overly generic interview questions.

Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Continued UI/UX polishing including spacing improvements and clearer labeling across the interface.

● What is planned to be done until the next scrum meeting?

○ Apply final layout adjustments and ensure UI consistency across different sections of the application.

● What are the hurdles?

○ Minor responsive layout issues in some sections.

Humberto Padron:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Continued regression testing and documented issues related to formatting and output consistency.

● What is planned to be done until the next scrum meeting?

○Re-run tests after fixes and finalize documentation updates.

● What are the hurdles?

○ Testing while features are still being adjusted may require repeated regression passes.