Daily Scrum Meeting Minutes (3/16/26)
 Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron
 Start time: 4:00 PM
 End time: 4:30 PM

Ronald Sierra:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
	 ○ Reviewed requirements for saving session outputs and explored storage approaches.
 ● What is planned to be done until the next scrum meeting?
	 ○ Implement basic save/download functionality for generated results.
 ● What are the hurdles?
	 ○ Deciding on file format and naming conventions.

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
	 ○ Analyzed performance bottlenecks when processing large inputs.
 ● What is planned to be done until the next scrum meeting?
	 ○ Implement optimizations to reduce processing delay and memory usage.
 ● What are the hurdles?
	 ○ Performance varies depending on input size and structure.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
 	○ Drafted improved help text and input instructions for users.
 ● What is planned to be done until the next scrum meeting?
 	○ Integrate help text into the interface and ensure clarity across all input areas.
 ● What are the hurdles?
	 ○ Keeping instructions concise while still informative.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
	 ○ Reviewed design ideas for a basic settings panel and documented expected options.
 ● What is planned to be done until the next scrum meeting?
	 ○ Implement initial settings panel structure and coordinate testing.
 ● What are the hurdles?
	 ○ Ensuring settings integrate cleanly without affecting existing functionality.