Daily Scrum Meeting Minutes

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 2:00pm

End time: 2:20pm

Ronald Sierra:

• How many hours did I work since the last meeting?

• 5 hours

• What was done since the last scrum meeting?

• Finalized the automated file naming logic and successfully tested session output saving.

• What is planned to be done until the next scrum meeting?

• Integrate the storage module with the main application branch and verify permissions.

• What are the hurdles?

• Ensuring the naming convention remains unique across multiple concurrent sessions.

Raiyan Mahfuz Aulino:

• How many hours did I work since the last meeting?

• 4 hours

• What was done since the last scrum meeting?

• Completed stress testing for memory management; confirmed stability with large data inputs.

• What is planned to be done until the next scrum meeting?

• Refactor the processing loop to reclaim a bit more speed lost during the memory optimization.

• What are the hurdles?

• Balancing low memory usage with high-speed execution.

Ainoa Perez-Calderon:

• How many hours did I work since the last meeting?

• 4.5 hours

• What was done since the last scrum meeting?

• Resolved the CSS alignment issues with tooltips and finished the UI walkthrough.

• What is planned to be done until the next scrum meeting?

• Update the user documentation to reflect the new layout and help text changes.

• What are the hurdles?

• Syncing the latest UI screenshots with the written documentation.

Humberto Padron:

• How many hours did I work since the last meeting?

• 5 hours

• What was done since the last scrum meeting?

• Resolved the state manager conflict and finished the integration testing for the settings panel.

• What is planned to be done until the next scrum meeting?

• Add "Export Settings" functionality as a bonus feature for the settings module.

• What are the hurdles?

• None; the integration is now stable.