Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30 PM

Ronald Sierra:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Implemented the ability to save session results locally and tested basic download behavior.
 ● What is planned to be done until the next scrum meeting?
 ○ Add file naming improvements and ensure compatibility with exported PDF results.
 ● What are the hurdles?
 ○ Handling different file types consistently across browsers.

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Applied performance optimizations to reduce delays for large text inputs.
 ● What is planned to be done until the next scrum meeting?
 ○ Continue profiling and address remaining slow cases.
 ● What are the hurdles?
 ○ Performance still varies depending on input complexity.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 ○ 2 hours
 ● What was done since the last scrum meeting?
 ○ Integrated improved help text and instructions into the interface.
 ● What is planned to be done until the next scrum meeting?
 ○ Refine wording based on usability feedback and ensure consistency across pages.
 ● What are the hurdles?
 ○ Balancing clarity with keeping the interface uncluttered.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 ○ 3 hours
 ● What was done since the last scrum meeting?
 ○ Implemented the initial version of the settings panel and verified it does not interfere with core features.
 ● What is planned to be done until the next scrum meeting?
 ○ Add additional options and perform integration testing with saved sessions and exports.
 ● What are the hurdles?
 ○ Ensuring settings persist correctly without introducing bugs.