Daily Scrum Meeting Minutes:

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 12:00PM

End time: 12:30PM

Ronald Sierra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Add file naming improvements and ensure compatibility with exported PDF results.

● What is planned to be done until the next scrum meeting?

○ Finalize file naming conventions and test export functionality across different browsers and file formats.

● What are the hurdles?

○ Handling different file types consistently across browsers.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Continue profiling and address remaining slow cases.

● What is planned to be done until the next scrum meeting?

○ Optimize performance for complex inputs and implement improvements based on profiling results.

● What are the hurdles?

○ Performance still varies depending on input complexity.

Ainoa Perez-Calderon:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Refine wording based on usability feedback and ensure consistency across pages.

● What is planned to be done until the next scrum meeting?

○ Apply finalized wording updates across all pages and conduct usability checks for consistency.

● What are the hurdles?

○ Balancing clarity with keeping the interface uncluttered.

Humberto Padron:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Add additional options and perform integration testing with saved sessions and exports.›

● What is planned to be done until the next scrum meeting?

○Complete integration testing for saved sessions and exports, and fix any persistence-related issues.

● What are the hurdles?

○ Ensuring settings persist correctly without introducing bugs.