Daily Scrum Meeting Minutes: 3/27/2026

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 8:30 PM

End time: 9:00 PM

Ronald Sierra
 • Hours worked since last meeting: 3 hours

 • What was done since last scrum: Documented export naming standards and completed initial code review for the export module.

 • What is planned before next scrum: Begin refining export formatting for edge cases and support cloud export testing.

 • Hurdles: Minor inconsistencies between local and cloud-based export outputs.

Raiyan Mahfuz Aulino
 • Hours worked since last meeting: 3 hours

 • What was done since last scrum: Ran stress tests on optimized performance build and improved handling of large input cases.

 • What is planned before next scrum: Fine-tune performance under sustained load and reduce memory usage spikes.

 • Hurdles: Occasional performance drops when processing extremely long inputs.

Ainoa Perez-Calderon
 • Hours worked since last meeting: 3 hours

 • What was done since last scrum: Tested mobile responsiveness and adjusted UI to fix text wrapping and spacing issues.

 • What is planned before next scrum: Finalize UI adjustments and ensure consistency across desktop and mobile views.

 • Hurdles: Some layout elements still shift slightly on smaller screen sizes.

Humberto Padron
 • Hours worked since last meeting: 3 hours

 • What was done since last scrum: Validated session-save logic and supported cloud export testing with Ronald.

 • What is planned before next scrum: Run final end-to-end tests and verify stability of saved session retrieval.

 • What are the hurdles: Intermittent latency when accessing saved sessions under load still needs monitoring.