Sprint Planning Meeting Minutes (3/30/26)
 Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron
 Start time: 3:00 PM
 End time: 4:00 PM

After discussion, the velocity of the team was estimated to be moderate and consistent, based on stable delivery across recent sprints.

The product owner chose the following user stories to be done during the next sprint (in priority order):

● User Story #21: Load Previously Saved Sessions (allow users to re-open saved outputs into the app)

● User Story #22: Advanced Settings Options (add toggles for output customization such as sections, verbosity, formatting)

● User Story #23: Accessibility Improvements (keyboard navigation, improved contrast, readability updates)

● User Story #24: Error Handling Improvements (more descriptive feedback and recovery suggestions for failed inputs)

The team members indicated their willingness to work on the following user stories:

● Ronald Sierra - User Story #21: Load Previously Saved Sessions

 ● Raiyan Mahfuz Aulino - User Story #24: Error Handling Improvements

 ● Ainoa Perez-Calderon -  User Story #23: Accessibility Improvements

 ● Humberto Padron - User Story #22: Advanced Settings + integration/testing support