Daily Scrum Meeting Minutes: (3/30/26)

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30 PM

Ronald Sierra:
 ● How many hours did I work since the last meeting?
 	○ 2 hours
 ● What was done since the last scrum meeting?
	 ○Begin implementing session loading and mapping data back into UI fields.
 ● What is planned to be done until the next scrum meeting?
 	○Continue refining session loading functionality and ensure all saved data correctly populates UI fields.
 ● What are the hurdles?
	 ○ Ensuring compatibility between older saved formats and current structure.

Raiyan Mahfuz Aulino:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
 	○Implement clearer and more descriptive error handling with suggested fixes.
 ● What is planned to be done until the next scrum meeting?
 	○ Integrate error handling with other components of the system.

● What are the hurdles?
	 ○ Handling diverse input errors without overcomplicating messages.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
	 ○ Implement accessibility improvements including keyboard navigation and visual adjustments.
 ● What is planned to be done until the next scrum meeting?
	 ○Continue improving accessibility features and test usability across different scenarios.
 ● What are the hurdles?
 	○ Maintaining design consistency while improving accessibility.

Humberto Padron:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
	 ○Begin implementing advanced settings and test integration with existing features.

● What is planned to be done until the next scrum meeting?
 	○Expand advanced settings functionality and finalize integration with core features.
 ● What are the hurdles?
 	○ Ensuring new settings do not conflict with default behavior.