Daily Scrum Meeting Minutes: (4/6/26)

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 4:00 PM

End time: 4:30 PM

Ronald Sierra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Implemented initial version of loading saved sessions and tested basic data restoration into the UI.

● What is planned to be done until the next scrum meeting?

○ Improve compatibility with older saved formats and handle edge cases.

● What are the hurdles?

○ Some older saved sessions do not map cleanly to the current structure.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 		○ 2 hours
 ● What was done since the last scrum meeting?
 		○ Implemented accessibility improvements including better contrast and improved navigation flow.
 ● What is planned to be done until the next scrum meeting?
		○ Finalize accessibility adjustments and test usability improvements.
 ● What are the hurdles?
		○ Maintaining design consistency while improving accessibility features.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Added improved error messages with clearer explanations and suggestions.

● What is planned to be done until the next scrum meeting?

○ Refine error handling logic and ensure consistency across all features.

● What are the hurdles?

○ Avoiding overly complex or repetitive error messages.

Humberto Padron:
 ● How many hours did I work since the last meeting?
 		○ 3 hours
 ● What was done since the last scrum meeting?
 		○ Began integrating advanced settings options and tested interactions with existing features.
 ● What is planned to be done until the next scrum meeting?
 		○ Complete integration testing and verify settings persistence.
 ● What are the hurdles?
 		○ Ensuring settings changes do not conflict with default behavior.