Daily Scrum Meeting Minutes: (4/6/26)

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron

Start time: 7:00 PM

End time: 7:30 PM

Ronald Sierra:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○  Improve compatibility with older saved formats and handle edge cases.

● What is planned to be done until the next scrum meeting?

○Continue refining compatibility fixes and further test edge cases across different saved formats.

● What are the hurdles?

○ Some older saved sessions do not map cleanly to the current structure.

Ainoa Perez-Calderon:
 ● How many hours did I work since the last meeting?
 		○ 2 hours
 ● What was done since the last scrum meeting?
 		○  Finalize accessibility adjustments and test usability improvements.
 ● What is planned to be done until the next scrum meeting?
		○Implement final accessibility improvements and validate usability through additional testing.
 ● What are the hurdles?
		○ Maintaining design consistency while improving accessibility features.

Raiyan Mahfuz Aulino:

● How many hours did I work since the last meeting?

○ 3 hours

● What was done since the last scrum meeting?

○ Added improved error messages with clearer explanations and suggestions.

● What is planned to be done until the next scrum meeting?

- Expand error handling coverage and integrate feedback messages into additional features.

Humberto Padron:
 ● How many hours did I work since the last meeting?
	 ○ 2 hours
 ● What was done since the last scrum meeting?
	 ○Begin implementing advanced settings and test integration with existing features.

● What is planned to be done until the next scrum meeting?
 	○Expand advanced settings functionality and finalize integration with core features.
 ● What are the hurdles?
 	○ Ensuring new settings do not conflict with default behavior.