Sprint Retrospective Meeting Minutes (4/12/26)

Attendees: Ronald Sierra, Raiyan Mahfuz Aulino, Ainoa Perez-Calderon, Humberto Padron
 Start time: 5:00 PM
 End time: 5:30 PM

What went wrong?

Did we do a good job estimating our team's velocity?

- Yes, estimates were mostly accurate, with small delays during testing.

Did we do a good job estimating the points (time required) for each user story?

- Yes, but a couple tasks took a bit longer than expected.

Did each team member work as scheduled?

- Yes, everyone stayed on track with minor adjustments.

What went right?

- All user stories were completed and accepted.

- Features worked well together with minimal issues.

- UI and usability improved.

- Team communication was smooth.

How to address the issues in the next sprint? How to improve the process?

- Add a little extra time for testing.

- Keep regular check-ins.

How to improve the product?

- Make small improvements to speed and usability.

- Clean up any minor bugs or UI issues.