## Sprint Backlog Grooming Meeting Minutes

Attendees: Dylan Suniaga, Anabella Trias, Gabriel Lopez, Kevin Duran

Start time: 3:00 PM

End time: 3:30 PM

The team conducted a mid-sprint backlog grooming session to review progress, clarify scope, and refine remaining work for Sprint 1.

The following user stories were reviewed and refined:

- User Story 1: Numerical Features – Analyze how numerical attributes (price, review counts, ratings, image count) affect Best Seller Rank (13 points)

- User Story 2: Image Analysis – Analyze how image-related factors influence Best Seller Rank (13 points)

- User Story 3: Title and Description – Analyze how product title and description impact sales performance and Best Seller Rank (13 points)

The team discussed current progress and agreed that initial research, data review, and scoping have been completed for all three user stories. Acceptance criteria were refined, and remaining analytical tasks were clarified.

The following updates were noted:

- User Story 1: Initial feature identification and dataset review completed.

- User Story 2: Data acquisition and research on image metrics in progress.

- User Story 3: Text feature exploration and NLP approach discussion completed.

No user stories were removed or reprioritized during this meeting. All stories remain planned for completion within the current sprint.