Sprint Planning Meeting Minutes:

Attendees: <Mateo Siewierski, Diana Dicuru, Jamia-Symone Buckmon, Jeremy P. Marlinghaus, Yoan Sebastion Tur>

Start time: <9:15 pm>

End time: <9:30 pm>

Sprint Goal.

Establish the foundation for system functionality by implementing authentication, structuring the database, preparing backend architecture, designing the interface framework, and validating basic system connectivity.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Priority #1 (Authentication Module Implementation):

Develop the user authentication system, including login and logout functionality.

Priority #2 (Database Table Development):

Design and create database tables required for storing user credentials and related data, including primary keys and necessary relationships.

Priority #3 (Backend API Setup):

Create backend endpoints or controller logic that will handle authentication requests and communicate with the database.

Priority #4 (User Interface Design):

Build a basic frontend page for user login and navigation to interact with the authentication system.

Priority #5 (System Connectivity Test):

Perform an initial test to verify that the frontend interface successfully communicates with the backend and database.

The team members indicated their willingness to work on the following user stories.

- Mateo Siewierski → Priority #1 (Authentication Module Implementation)

- Diana Dicuru → Priority #2 (Database Table Development)

- Jamia-Symone Buckmon → Priority #3 (Backend API Setup)

- Jeremy P. Marlinghaus → Priority #5 (System Connectivity Test)

- Yoan Sebastian Tur → Priority #4 (User Interface Design)