Sprint Planning Meeting Minutes:

Attendees: <Mateo Siewierski, Diana Dicuru, Jamia-Symone Buckmon, Jeremy P. Marlinghaus, Yoan Sebastion Tur>

Start time: <9:15 pm>

End time: <9:30 pm>

Sprint Goal.

Wrap up the final stages of the project by refining existing features, integrating all system components, and preparing a working demo based on the current implementation.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

Priority #1 (Authentication Integration & Refinement):

Finalize and test the user authentication system (login/logout), ensuring it works smoothly within the full application.

Priority #2 (Database Finalization & Validation):

Verify database tables for user credentials, ensure data integrity, and confirm proper relationships and storage.

Priority #3 (Backend API Integration):

Connect and refine backend endpoints to properly handle authentication requests and ensure stable communication with the database.

Priority #4 (UI Polishing & Usability):

Improve the frontend login interface for clarity and usability, ensuring it works correctly with the backend system.

Priority #5 (Full System Testing & Demo Preparation):

Conduct end-to-end testing of the entire system (frontend + backend + database) and prepare a functional demo.

The team members indicated their willingness to work on the following user stories.

- Mateo Siewierski → Priority #1 (Authentication Integration & Refinement)

- Diana Dicuru → Priority #2 (Database Finalization & Validation)

- Jamia-Symone Buckmon → Priority #3 (Backend API Integration)

- Jeremy P. Marlinghaus → Priority #5 (Full System Testing & Demo Preparation)

- Yoan Sebastian Tur → Priority #4 (UI Polishing & Usability)