Sprint Planning Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After discussion, the velocity of the team was estimated to be 2 hours per day, 5 days per week, 4 stories per Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: Determine the purpose of the project.

User Story 2: Determine the features that the project must include.

User Story 3: Determine the technology stack used for the project.

User Story 4: Familiar with the required technology stack.

The team members indicated their willingness to work on the following user stories.

Esther Zhu

User Story 1: Identify the project's audience, purpose, and functionality.

User Story 2: Get familiar with Flask and Vue.

User Story 3: Prepare to design the project prototype.

User Story 4: Set up GitHub for collaboration.

Wayne Williamson

User Story 1: Identify functionality and intended use

User Story 2: Familiarize myself with creating user profiles and groups

User Story 4: Get familiar with the necessary tech stack that will be used

Anirudh Sharma

User Story 1: Help define the project’s purpose and intended users

User Story 2: Identify the key features needed for the project

User Story 3: Assist in selecting the technology stack

User Story 4: Get familiar with the tools and technologies used in the project

Andy Ruiz

User Story 1: Confirm the sprint goal + target users.

User Story 2: Draft a short feature list.

User Story 3: Recommend a baseline stack (Flask,Vue, and DB)

User Story 4:Set up local dev and complete Flask/Vue starter.

Amir Hormaza

User Story 1: Identify the target customer base for the application

User Story 2: Determine the technology stack used for the project

User Story 3: Create a paper prototype of the application

User Story 4: Define the core functionality of the application