Sprint Planning Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After discussion, the velocity of the team was estimated to be 2 hours per day, 5 days per week, 5 stories per Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: Define the MVP scope and prioritize features (must-have vs. nice-to-have).

User Story 2: Set up GitHub for teamwork.

User Story 3: Set up the database and connect it to the backend.

User Story 4: Build a model to manage the database.

User Story 5: Begin frontend development and build foundational components.

The team members indicated their willingness to work on the following user stories.

Esther Zhu

User Story 1: Set up GitHub for teamwork.

User Story 2: Create a frontend project and configure the environment.

User Story 3: Create basic UI components, such as message boxes and alerts.

User Story 4: Configure global styles, such as colors and fonts.

User Story 5: Create layout components such as navigation bars and sidebars.

Wayne Williamson

User Story 1: Create a tier list to determine which features should be prioritized and their order

User Story 2: Help configure the environment and create a basis

User Story 3: Establish a basis for the database

User Story 4: Create a model draft for the database

User Story 5: Help create layout components and basic navigation features

Anirudh Sharma

User Story 1: Set up and maintain the GitHub repository and branching workflow.

User Story 2: Configure the backend project and development environment.

User Story 3: Design the database schema and relationships.

User Story 4: Implement core backend APIs and logic.

User Story 5: Connect the backend with the database and handle data operations.

Andy Ruiz

User Story 1: Confirm the sprint goal + target users.

User Story 2: Draft a short feature list.

User Story 3: Recommend a baseline stack (Flask,Vue, and DB)

User Story 4:Set up local dev and complete Flask/Vue starter.

Amir Hormaza

User Story 1: Identify the target customer base for the application

User Story 2: Determine the technology stack used for the project

User Story 3: Create a paper prototype of the application

User Story 4: Define the core functionality of the application