Sprint Planning Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After discussion, the velocity of the team was estimated to be 2 hours per day, 5 days per week, 5 stories per Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: Create the login page.

User Story 2: Create personal profile showcase pages.

User Story 3: Work on user interaction between dashboard and features

User Story 4: Enable navigation between login, registration, and home pages.

User Story 5: Implement the login page and authentication flow.

The team members indicated their willingness to work on the following user stories.

Esther Zhu

User Story 1: Create the login page component file.

User Story 2: Configure the router.

User Story 3: Add a “Go to Login Page” link to the registration page.

User Story 4: Perform testing and verification.

User Story 5: Create the profile page component file.

Andy Ruiz

User Story 1: Create the Home/Dashboard page.

User Story 2: Build the Communities feature

User Story 3: Create Personal Profile showcase pages

Wayne Williamson

User Story 1: Create the “Messages” page

User Story 2: Work on interaction between users

User Story 3: Add a “Check Location” feature

User Story 4: Work on user interactions between features

User Story 5: Work on allowing users to view each other’s profiles

Amir

User story 1

Implement the login page and authentication flow.

User story 2

Create personal profile pages and profile display components.

User story 3

Enable navigation between login, registration, and home pages.

User story 4

Develop user interaction features including messaging and communities.

User story 5

Allow users to view other users’ profiles and basic location information

Anirdh Sharma -

User Story 1: Maintain the GitHub repository and manage the team’s branching and pull request workflow.

User Story 2: Configure and maintain the backend project structure and development environment.

User Story 3: Design and update the database schema and define entity relationships.

User Story 4: Implement core backend APIs and business logic for application features.

User Story 5: Integrate the backend with the database and handle CRUD data operations.