Sprint Planning Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After discussion, the velocity of the team was estimated to be 2 hours per day, 5 days per week, 5 stories per Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1: Create the calendar component.

User Story 2: Create the category component.

User Story 3: Work on interaction between calendar component and current features

User Story 4: Create backend API endpoints for CRUD operations.

User Story 5: Wire category component into the app flow

Esther Zhu

User Story 1: Create the calendar component file.

User Story 2: Configure the router.

User Story 3: Perform testing and verification.

User Story 4: Implement improvements or bug fixes.

User Story 5: Create the category component file.

Wayne Williamson

User Story 1: Allows users to create events

User Story 2: Allow users to add different categories/topics

User Story 3: Improve current features

User Story 4: Work on interaction between calendar component and current features

User Story 5: Work on user interaction with current features

Anirudh Sharma

User Story 1: Design the database schema for events and categories.

User Story 2: Create backend API endpoints for CRUD operations.
 User Story 3: Implement relationships and foreign key constraints.
 User Story 4: Integrate backend with frontend components.
 User Story 5: Test, debug, and optimize backend performance.

Andy Ruiz

User Story 1: Wire category component into the app flow

User Story 2: Connect event CRUD UI to API responses

User Story 3: Help finalize integration polish (consistent error messages, validation, end to end flow checks).

Amir Hormaza

User Story 1: Implement event editing functionality in the calendar component.

User Story 2: Implement event deletion with confirmation modal.

User Story 3: Add form validation for event creation and updates.

User Story 4: Ensure real-time UI updates after CRUD operations.

User Story 5: Perform end-to-end testing of event and category workflows.