Sprint Planning Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After discussion, the velocity of the team was estimated to be 2 hours per day, 5 days per week, 5 stories per Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Organize the code and push it to Git.

- User Story 2: Start connecting to the backend API.

- User Story 3: Work on user interaction with current features.

- User Story 4: Connect the backend with the database and test queries.

- User Story 5: Integrate calendar/events endpoints.

Esther Zhu

User Story 1: Review the code and fix bugs.

User Story 2: Remove unnecessary code and standardize the formatting. Ensure there are no errors.

User Story 3: Integrate with the backend login API.

User Story 4: Integrate with the data API.

User Story 5: Handle tokens and user state.

Wayne Williamson

User Story 1: Ensure all features work efficiently and properly

User Story 2: Ensure all features work with each other as intended

User Story 3: Fix bugs that are present within the code

User Story 4: Improve user interface for current features

User Story 5: Work on user interaction with current features

Anirudh Sharma

User Story 1: Design and implement the backend database schema.

User Story 2: Create backend API endpoints for data retrieval and storage.

User Story 3: Connect the backend with the database and test queries.

User Story 4: Fix backend bugs and ensure API responses work correctly.

User Story 5: Upload backend code to GitHub and maintain repository updates.

Andy Ruiz

User Story 1: Organize and clean up my assigned modules

User Story 2: Start frontend connection to backend

User Story 3: Integrate calendar/events endpoints

User Story 4: Integrate categories endpoints and ensure category selection stays consistent with the UI.

User Story 5: Standardize frontend error handling and loading states.

Amir Hormaza

User Story 1: Implement search functionality for events by name or category.

User Story 2: Add filtering options based on date, category, or popularity.

User Story 3: Improve calendar UI responsiveness for mobile and tablet views.

User Story 4: Implement loading states and spinners for API calls.

User Story 5: Handle edge cases such as empty states and no results found.