Sprint Planning Meeting Minutes:

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After discussion, the velocity of the team was estimated to be 2 hours per day, 5 days per week, 5 stories per Sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Build APIs needed for authentication

- User Story 2: Ensure API stabilization

- User Story 3: Expand usability for the events feature

- User Story 4: Fix bugs present in the backend

- User Story 5: Improve backend performance and ensure stability with the database

Esther Zhu

User Story 1: Integrate the registration page with the backend registration API.

User Story 2: Implement a pop-up window for interest tags after registration.

User Story 3: Retrieve user information from the backend and display the profile picture, nickname, and other details.

User Story 4: Implement the event list and event details.

User Story 5: Optimize page loading performance and error handling.

Wayne Williamson

User Story 1: Implement the ability to add events to the calender

User Story 2: Implement reminders for when event dates are close

User Story 3: Allow users to create group chats for events

User Story 4: Improve user interface for current features

User Story 5: Work on user interaction with current features

Anirudh Sharma

User Story 1: Design database schema and relationships

User Story 2: Build APIs for user authentication and profiles

User Story 3: Handle event data (create, update, fetch)

User Story 4: Add validation, security, and error handling

User Story 5: Optimize queries and backend performance

Andy Ruiz

User Story 1: Refine team process.

User Story 2: Stabilize API integration by refactoring frontend API service layer.

User Story 3: Add basic automated checks and ensure they run in GitHub Actions.

User Story 4: Improve end to end usability for calendar.

User Story 5: Improve end to end usability for categories.

Amir Hormaza

User Story 1: Implement search functionality for events by name or category.

User Story 2: Add filtering options based on date, category, or popularity.

User Story 3: Improve calendar UI responsiveness for mobile and tablet views.

User Story 4: Implement loading states and spinners for API calls.

User Story 5: Handle edge cases such as empty states and no results found.