Sprint Retrospective Meeting Minutes

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:00

End time: 18:30

What went wrong?

- Did we do a good job estimating our team's velocity?

No. The team did not reach the estimated velocity for this sprint.While the tasks were progressing rapidly, the workload was not evenly distributed across the timeline.This indicates a need for better sprint planning and more realistic scheduling based on the team’s availability.

- Did we do a good job estimating the points (time required) for each user story?

Yes, the estimates are generally accurate, and most user stories have been completed.Suggesting that the story-level estimation was effective

- Did each team member work as scheduled?

Yes, every team member works according to the schedule and completes tasks on time.

What went right?

The following user story has been completed:

- User Story 1: Further clarified the project purpose based on team discussion and initial feedback.

- User Story 2: Refined and prioritized the feature list to better align with sprint capacity and project goals.

- User Story 3: Validated the selected technology stack through additional research and early setup activities.

- User Story 4: Familiarity with the required technologies was improved.

- User Story 6: Reviewed and incorporated feedback from the initial software prototypes to guide upcoming development work.

How to address the issues in the next sprint?

- Reassign uncompleted user stories to future sprints with adjusted priorities.

- Recalculate team velocity based on actual performance from previous sprints.

- Break larger user stories into smaller, more manageable tasks to improve completion rates.

How to improve the process?

- Use previous sprint data to create more realistic sprint plans and timelines.

- Improve task distribution to balance workload evenly across team members.

- Increase mid-sprint communication to identify blockers earlier and adjust plans if needed.

- How to improve the product?

- Refine requirements using feedback from prototyping and early design reviews.

- Focus on usability and clarity in core features before adding new functionality.

- Ensure better alignment between frontend and backend decisions to reduce rework.