Sprint Retrospective Meeting Minutes

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:00

End time: 18:30

What went wrong?

- Did we do a good job estimating our team's velocity?

Mostly yes. We finished the core sprint scope, but integration/testing took slightly longer than expected because small edge cases appeared late .

- Did we do a good job estimating the points (time required) for each user story?

Partially. Component-building estimates were accurate, but stories involving end-to-end integration (frontend + backend + error handling) needed more time than expected.

- Did each team member work as scheduled?

Yes. Everyone stayed on track. The main delays came from dependencies between frontend and backend tasks, not from lack of progress.

What went right?

The following user story has been completed:

- User Story 1:  Create the calendar component.

- User Story 2: Create the category component.

- User Story 3: Allow users to create/edit/delete events from the calendar (CRUD).

- User Story 4: Allow users to assign categories to events and filter events by category.

- User Story 5: Integrate frontend + backend and complete testing/bug fixes for demo readiness.

How to address the issues in the next sprint?

- No issues were present in this sprint

How to improve the process?

- Communicate dependencies earlier (when schema/endpoints change, notify frontend immediately).

- Break large integration stories into smaller tickets (UI build vs API wiring vs testing).

- Use a short regression checklist before declaring a story “done.”

How to improve the product?

- Improve usability details: clearer validation, consistent error messages, smoother loading states.

- Expand calendar UX: better empty-state messaging, clearer event editing entry points, and more consistent filter behavior.

- Strengthen backend logic: enforce validation server-side, support consistent CRUD responses, and ensure category/event relationships persist reliably.