Sprint Retrospective Meeting Minutes

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:00

End time: 18:30

What went wrong?

- Did we do a good job estimating our team's velocity?

Mostly yes. We finished the core sprint scope, but integration for certain features took longer due to interactive issues

- Did we do a good job estimating the points (time required) for each user story?

Partially. Component-building estimates were accurate, but stories involving end-to-end integration (frontend + backend + error handling) needed more time than expected.

- Did each team member work as scheduled?

Yes. Everyone stayed on track and all user stories were able to be completed on time.

What went right?

The following user story has been completed:

- User Story 1: Finalize the calendar component (UI polish + edge cases).

- User Story 2: Complete the category component and confirm it matches the app layout.

- User Story 3: Implement interaction between the calendar component and existing features (select date → filter/update view).

- User Story 4: Continue building backend API endpoints for CRUD operations and test responses.

- User Story 5: Wire the category component into the app flow and connect it to API-ready data shapes.

- User Story 6: Add basic loading/error/empty states for calendar + category views.

How to address the issues in the next sprint?

- No issues were present in this sprint

How to improve the process?

- Communicate dependencies earlier (when schema/endpoints change, notify frontend immediately).

- Break large integration stories into smaller tickets (UI build vs API wiring vs testing).

- Use a short regression checklist before declaring a story “done.”

How to improve the product?

- Improve usability details: clearer validation, consistent error messages, smoother loading states.

- Expand calendar UX: better empty-state messaging, clearer event editing entry points, and more consistent filter behavior.

- Strengthen backend logic: enforce validation server-side, support consistent CRUD responses, and ensure category/event relationships persist reliably.