Sprint Retrospective Meeting Minutes

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:00

End time: 18:30

What went wrong?

- Did we do a good job estimating our team's velocity?

Yes. We finished the core sprint scope and all tasks were completed as planned.

- Did we do a good job estimating the points (time required) for each user story?

Yes. Component-building estimates were accurate and all accepted stories were able to be completed on time and efficiently.

- Did each team member work as scheduled?

Yes. Everyone stayed on track and all user stories were able to be completed on time.

What went right?

The following user story has been completed:

- User Story 1:Perform regression testing

- User Story 2: Ensure APIs are stable

- User Story 3: Ensure app works as intended and check performance

- User Story 4: Perform bug testing and fix bugs present within the code

- User Story 5: Ensure backend performance is smooth and is stable with the database

- User Story 6: Organize test records and compile a list of issues.

- User Story 7: Prepare the project document.

How to address the issues in the next sprint?

- No issues were present in this sprint

How to improve the process?

- Communicate dependencies earlier (when schema/endpoints change, notify frontend immediately).

- Break large integration stories into smaller tickets (UI build vs API wiring vs testing).

How to improve the product?

- Improve usability details: clearer validation, consistent error messages, smoother loading states.

- Expand calendar UX: better empty-state messaging, clearer event editing entry points, and more consistent filter behavior.

- Strengthen backend logic: enforce validation server-side, support consistent CRUD responses, and ensure category/event relationships persist reliably.