# 标签页 1

Sprint Review Meeting Minutes

Attendees: | Esther Zhu | Wayne Williamson | Andy Ruiz ｜Anirudh Sharma | Amir Hormaza

Start time: 18:30

End time: 19:00

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Determine the purpose of the project.

- User Story 2: Determine the features that the project must include.

- User Story 3: Determine the technology stack used for the project.

- User Story 4: Familiar with the required technology stack.

- User Story 6: Conduct software prototyping.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 5: Define the MVP scope and prioritize features (must-have vs. nice-to-have).

- User Story 7: Create acceptance criteria for the top-priority user stories.